SENSORE

Pressure Ulcer Prevention System

Complete WPF Development Plan

| Platform | Windows Presentation Foundation (.NET 8) — C# |
| --- | --- |
| Database | MySQL 8.0 via MySQL Connector/NET + EF Core |
| DB Tool | MySQL Workbench 8.0 CE (already installed) |
| IDE | Visual Studio 2022 Community Edition |
| Architecture | MVVM — Model / View / ViewModel pattern |
| Date | March 2026 |

# 1. Project Overview

Sensore is a WPF desktop application developed for Graphene Trace, a MedTech startup based in Chelmsford, UK. The system processes real-time pressure sensor data from a 32×32 e-textile mat used to prevent pressure ulcers in wheelchair users and immobile patients. This development plan covers every aspect of building the application — from environment setup to final deployment — adapted specifically for MySQL Workbench 8.0 CE as the database engine.

## 1.1 What the Application Must Do

- Import and parse time-stamped CSV files containing 32×32 pressure frames (1,024 values per frame)

- Analyse each frame to compute Peak Pressure Index (PPI) and Contact Area percentage

- Detect dangerous pressure conditions and raise real-time alerts after 3 consecutive high-PPI frames

- Render a live colour-coded 32×32 heatmap on the patient dashboard

- Display time-series charts for PPI and Contact Area over 1h, 6h, 24h, and 7d windows

- Support three distinct user roles: Patient, Clinician, and Administrator

- Allow threaded comments between patients and clinicians linked to specific pressure frames

- Generate PDF summary reports for a selected patient and date range

- Store all data securely in MySQL with BCrypt-hashed passwords

## 1.2 Key Technology Decisions

Why MySQL Instead of SQLite? The original requirements document specifies SQLite. However, since MySQL Workbench 8.0 CE is already installed on your machine, this plan adapts the architecture to use MySQL 8.0. Advantages of MySQL for this project: • MySQL Workbench gives you a full visual schema designer, query editor, and data browser • MySQL handles larger data volumes more efficiently as the SensorFrame table grows • The EF Core migration workflow is identical — only the connection string and NuGet package differ • MySQL supports indexed REAL columns for fast PPI/ContactArea time-series queries The change requires: Pomelo.EntityFrameworkCore.MySql (NuGet) instead of EF Core SQLite. All LINQ queries, migrations, and model code remain exactly the same.

# 2. Development Environment Setup

## 2.1 Required Software

| Tool | Version / Source | Purpose |
| --- | --- | --- |
| Visual Studio 2022 | Community (free) | IDE, debugger, WPF designer |
| MySQL Workbench 8.0 CE | Already installed | DB schema design & queries |
| .NET 8 SDK | dotnet.microsoft.com | Runtime and build tools |
| Git | git-scm.com | Version control |
| MySQL Server 8.0 | dev.mysql.com | Local database server |

## 2.2 Visual Studio Workloads to Install

- .NET Desktop Development (required — includes WPF, XAML designer)

- ASP.NET and web development (optional, useful for QuestPDF preview)

- Individual component: .NET 8.0 Runtime

## 2.3 MySQL Server Setup (One-Time)

- Download MySQL Server 8.0 Community from dev.mysql.com/downloads/mysql/

- Run installer — choose 'Developer Default' preset

- Set root password. Create a dedicated app user:  sensore_user  with password you define

- Open MySQL Workbench → New Connection → test connection to localhost:3306

- Create the schema: run  CREATE SCHEMA sensore_db CHARACTER SET utf8mb4;  in the query editor

- EF Core migrations will create all tables automatically — no manual SQL needed

## 2.4 NuGet Packages (install via NuGet Package Manager in Visual Studio)

| Package | Version | Purpose |
| --- | --- | --- |
| Pomelo.EntityFrameworkCore.MySql | 8.x | EF Core driver for MySQL |
| Microsoft.EntityFrameworkCore.Tools | 8.x | EF CLI migrations |
| OxyPlot.Wpf | latest | Time-series line charts |
| BCrypt.Net-Next | 4.x | Password hashing & verification |
| QuestPDF | 2024.x | PDF report generation |
| xUnit | 2.x | Unit testing framework |
| Moq | 4.x | Mocking for unit tests |
| Microsoft.EntityFrameworkCore.InMemory | 8.x | In-memory DB for integration tests |

# 3. Visual Studio Solution & Project Structure

Create one Solution with two projects inside it:

## 3.1 Solution Layout

Sensore.sln (Solution) ├── Sensore/ ← Main WPF application project (.NET 8) │ ├── Models/ ← EF Core entity classes │ │ ├── User.cs │ │ ├── SensorFrame.cs │ │ ├── Alert.cs │ │ ├── Comment.cs │ │ └── Report.cs │ ├── Data/ ← Database context │ │ └── AppDbContext.cs │ ├── Services/ ← All business logic │ │ ├── AuthService.cs │ │ ├── CsvImportService.cs │ │ ├── PressureAnalysisService.cs │ │ ├── AlertService.cs │ │ └── ReportService.cs │ ├── ViewModels/ ← MVVM ViewModels │ │ ├── MainViewModel.cs │ │ ├── LoginViewModel.cs │ │ ├── PatientDashboardViewModel.cs │ │ ├── ClinicianDashboardViewModel.cs │ │ ├── PatientDetailViewModel.cs │ │ └── AdminDashboardViewModel.cs │ ├── Views/ ← XAML user interface files │ │ ├── LoginView.xaml │ │ ├── PatientDashboardView.xaml │ │ ├── ClinicianDashboardView.xaml │ │ ├── PatientDetailView.xaml │ │ └── AdminDashboardView.xaml │ ├── Converters/ ← WPF value converters │ │ └── BooleanToVisibilityConverter.cs │ ├── Migrations/ ← EF Core auto-generated migrations │ ├── Resources/ ← Shared styles, DataTemplates │ │ └── AppResources.xaml │ ├── App.xaml / App.xaml.cs ← Service wiring & startup │ └── MainWindow.xaml ← Shell with ContentControl └── Sensore.Tests/ ← xUnit test project ├── UnitTests/ │ ├── PressureAnalysisServiceTests.cs │ ├── AlertServiceTests.cs │ ├── CsvImportServiceTests.cs │ └── AuthServiceTests.cs └── IntegrationTests/ └── PipelineIntegrationTests.cs

# 4. Database Design (MySQL 8.0)

The database uses 6 tables implemented via EF Core code-first migrations. All schema changes are made through migrations — never by manually editing tables in MySQL Workbench.

## 4.1 Entity-Relationship Summary

| From Table | To Table | Relationship |
| --- | --- | --- |
| Users (Patient) | SensorFrames | One patient → Many frames (FK: UserId) |
| SensorFrames | Alerts | One frame → Zero or one Alert (FK: FrameId) |
| SensorFrames | Comments | One frame → Many Comments (FK: FrameId) |
| Comments | Comments | Self-reference: ParentCommentId (threaded replies) |
| Users (Clinician) | Users (Patient) | Many-to-Many via ClinicianPatients join table |
| Users (Clinician) | Reports | One clinician → Many Reports generated (FK: GeneratedBy) |
| Users (Patient) | Reports | One patient → Many Reports about them (FK: PatientId) |

## 4.2 Table Definitions

### 4.2.1 Users Table

| Column | Type (MySQL) | Constraints | Description |
| --- | --- | --- | --- |
| UserId | INT | PK, AI | Auto-increment primary key |
| Email | VARCHAR(255) | UNIQUE, NN | Login email — must be unique across all users |
| PasswordHash | VARCHAR(72) | NN | BCrypt hash (never plaintext) |
| FullName | VARCHAR(200) | NN | Display name shown in the UI |
| Role | ENUM('Patient','Clinician','Admin') | NN | Determines which dashboard loads |
| IsActive | TINYINT(1) | DEFAULT 1 | 0 = deactivated; login blocked |

### 4.2.2 SensorFrames Table

| Column | Type (MySQL) | Constraints | Description |
| --- | --- | --- | --- |
| FrameId | INT | PK, AI | Auto-increment primary key |
| UserId | INT | FK → Users | The patient this frame belongs to |
| Timestamp | DATETIME | NN, INDEX | When the frame was captured (ISO 8601) |
| FrameData | MEDIUMTEXT | NN | 1,024 comma-separated integers (32×32 grid) |
| PPI | DOUBLE | INDEX | Computed Peak Pressure Index — indexed for chart queries |
| ContactArea | DOUBLE | INDEX | Contact area percentage — indexed for chart queries |
| IsFlagged | TINYINT(1) | DEFAULT 0 | 1 = alert was triggered; fast filter for clinician view |

### 4.2.3 Alerts, Comments, Reports & ClinicianPatients Tables

| Table | Key Columns |
| --- | --- |
| Alerts | AlertId (PK), FrameId (FK), AlertType VARCHAR(50), CreatedAt DATETIME, IsAcknowledged TINYINT |
| Comments | CommentId (PK), FrameId (FK), AuthorId (FK→Users), ParentCommentId (nullable FK self), Content TEXT, CreatedAt DATETIME |
| Reports | ReportId (PK), PatientId (FK), GeneratedBy (FK), DateFrom DATE, DateTo DATE, ReportContent MEDIUMTEXT, GeneratedAt DATETIME |
| ClinicianPatients | ClinicianId (FK→Users) + PatientId (FK→Users) — Composite PK, no extra columns |

## 4.3 MySQL-Specific EF Core Configuration

AppDbContext — MySQL Connection String (appsettings or App.xaml.cs) string connectionString = "Server=localhost;Port=3306;Database=sensore_db;User=sensore_user;Password=YOUR_PASSWORD;"; // In OnConfiguring: optionsBuilder.UseMySql(connectionString, ServerVersion.AutoDetect(connectionString)); // Run migrations from Package Manager Console: Add-Migration InitialCreate Update-Database // Verify in MySQL Workbench: refresh schema — all 6 tables should appear

# 5. MVVM Architecture Plan

The Model-View-ViewModel (MVVM) pattern is mandatory for this project. This section specifies every class, its properties, commands, and dependencies.

## 5.1 Models (Data/Entity Classes)

| Model Class | Properties & Navigation |
| --- | --- |
| User | UserId, Email, PasswordHash, FullName, Role (enum: Patient/Clinician/Admin), IsActive. Navigation: ICollection<SensorFrame> Frames; ICollection<Comment> Comments |
| SensorFrame | FrameId, UserId, Timestamp (DateTime), FrameData (string), PPI (double), ContactArea (double), IsFlagged (bool). Navigation: User Patient; ICollection<Alert> Alerts; ICollection<Comment> Comments |
| Alert | AlertId, FrameId, AlertType (string), CreatedAt (DateTime), IsAcknowledged (bool). Navigation: SensorFrame Frame |
| Comment | CommentId, FrameId, AuthorId, ParentCommentId (int?), Content, CreatedAt. Navigation: User Author; SensorFrame Frame; Comment Parent; ICollection<Comment> Replies |
| Report | ReportId, PatientId, GeneratedBy, DateFrom (DateTime), DateTo (DateTime), ReportContent (string), GeneratedAt (DateTime) |

## 5.2 ViewModels

| ViewModel | Properties & Commands |
| --- | --- |
| MainViewModel | CurrentViewModel (object — bound to ContentControl). NavigateTo(vm) method. Holds logged-in User. On login success: sets CurrentViewModel to the role-appropriate dashboard VM |
| LoginViewModel | Email (string), Password (string), ErrorMessage (string). LoginCommand: calls AuthService.Authenticate → on success calls MainViewModel.NavigateTo(dashboard) |
| PatientDashboardViewModel | HeatmapCells (ObservableCollection<HeatmapCell>), PPI (double), ContactArea (double), IsAlertVisible (bool), AlertMessage (string), PpiPlotModel (OxyPlot), ContactAreaPlotModel (OxyPlot), CommentText (string). Commands: SelectTimePeriodCommand, SubmitCommentCommand, AcknowledgeAlertCommand, ImportCsvCommand |
| ClinicianDashboardViewModel | PatientList (ObservableCollection<PatientSummary>), SelectedPatient. Commands: SelectPatientCommand (navigates to PatientDetailViewModel), GenerateReportCommand |
| PatientDetailViewModel | HeatmapCells, FlaggedFrames (ObservableCollection), CommentThreads (ObservableCollection<CommentThread>), ReplyText. Commands: ReplyToCommentCommand, GenerateReportCommand |
| AdminDashboardViewModel | UserList (ObservableCollection<User>), NewUserEmail, NewUserFullName, NewUserRole, AssignPatientId, AssignClinicianId. Commands: CreateUserCommand, DeactivateUserCommand, AssignPatientCommand |

## 5.3 ICommand Implementation (RelayCommand)

Create one reusable RelayCommand class that wraps any Action. All ViewModel commands use this:

RelayCommand.cs — Place in ViewModels/ folder public class RelayCommand : ICommand { private readonly Action<object> _execute; private readonly Func<object, bool> _canExecute; public RelayCommand(Action<object> execute, Func<object,bool> canExecute = null) { _execute = execute; _canExecute = canExecute; } public bool CanExecute(object p) => _canExecute == null ¦¦ _canExecute(p); public void Execute(object p) => _execute(p); public event EventHandler CanExecuteChanged { add => CommandManager.RequerySuggested += value; remove => CommandManager.RequerySuggested -= value; } }

# 6. Service Layer — Detailed Implementation

## 6.1 AuthService

Handles all authentication. Never stores or logs plaintext passwords.

| Method | Logic |
| --- | --- |
| Authenticate(email, password) | 1. Query Users WHERE Email = email. 2. If null or !IsActive → return null. 3. Call BCrypt.Verify(password, user.PasswordHash). 4. If false → return null. 5. Return the full User entity with Role set. |
| CreateUser(email, name, role) | 1. Generate hash: BCrypt.HashPassword(password, workFactor: 12). 2. Create User entity. 3. SaveChangesAsync. Admin-only operation. |

## 6.2 CsvImportService

Reads CSV files from disk, parses 32-row frames, runs analysis, then bulk-saves to MySQL.

- Read file line-by-line; collect every 32 lines as one frame

- Split each line by comma; parse each of the 32 tokens as integers (1–255)

- If any token fails to parse: skip that row, log error, do not discard whole frame

- On completing 32 valid rows: call PressureAnalysisService.CalculatePPI and CalculateContactArea

- Call AlertService.EvaluateAsync with UserId and PPI

- After ALL frames processed: single SaveChangesAsync — atomic batch commit to MySQL

- Return ParseResult { int FramesSaved, List<string> Errors }

## 6.3 PressureAnalysisService — Algorithm Details

### 6.3.1 PPI Calculation (BFS Flood Fill)

- Parse the FrameData string into a 32×32 int[,] array

- Initialise bool[32,32] visited = all false

- Define lower threshold: const int THRESHOLD = 50

- For each pixel (r, c) in the 32×32 grid:

  - If visited[r,c] is true → skip

  - If frame[r,c] <= THRESHOLD → mark visited, skip

  - Start BFS: enqueue (r,c). regionCount=0, regionMax=0

  - While queue not empty: dequeue pixel, check 4 neighbours (up/down/left/right)

  - If neighbour is in bounds, not visited, and > THRESHOLD: enqueue, mark visited, track count and max

  - After BFS: if regionCount >= 10 → candidate = max(candidate, regionMax)

- Return the highest candidate value found. Return 0 if no qualifying region exists.

### 6.3.2 Contact Area Calculation

Linear O(n) scan: iterate all 1,024 pixels. Count pixels where value > THRESHOLD. Return (count / 1024.0) * 100 as a double percentage.

## 6.4 AlertService

- Maintain Dictionary<int, int> consecutiveCounts keyed by UserId

- On EvaluateAsync(userId, ppi): if ppi > 200 → increment counter; else reset to 0

- When counter reaches 3: create Alert entity, set IsFlagged = true on the frame, raise AlertTriggered event

- AlertTriggered event: PatientDashboardViewModel subscribes and sets IsAlertVisible = true

- AcknowledgeAlertCommand: sets IsAcknowledged = true in DB and hides the banner

## 6.5 ReportService

- Query SensorFrames for patientId between DateFrom and DateTo

- Compute: average PPI, peak PPI, average ContactArea, peak ContactArea for the period

- Compute day-on-day comparison: average PPI today vs yesterday

- Compute 'this hour vs same hour yesterday' metric

- Use QuestPDF to generate a formatted PDF with patient name, date range, metrics table, and trend summary

- Save generated PDF to application data folder; return file path to ViewModel for display

# 7. User Interface Implementation (XAML)

## 7.1 MainWindow — Shell Navigation

MainWindow.xaml contains only a ContentControl bound to MainViewModel.CurrentViewModel. Navigation is purely ViewModel-driven. A shared ResourceDictionary defines DataTemplates mapping each ViewModel type to its View:

AppResources.xaml — DataTemplate Mappings <DataTemplate DataType="{x:Type vm:LoginViewModel}"> <views:LoginView/> </DataTemplate> <DataTemplate DataType="{x:Type vm:PatientDashboardViewModel}"> <views:PatientDashboardView/> </DataTemplate> <DataTemplate DataType="{x:Type vm:ClinicianDashboardViewModel}"> <views:ClinicianDashboardView/> </DataTemplate> <!-- ...same for Admin and PatientDetail views -->

## 7.2 Login Screen

- Centred card layout using a Grid with auto-sized rows

- SENSORE logo/title as a large TextBlock

- Email TextBox bound to LoginViewModel.Email (UpdateSourceTrigger=PropertyChanged)

- Password PasswordBox — use code-behind property or attached behavior to bind to LoginViewModel.Password

- Login Button bound to LoginViewModel.LoginCommand

- Error TextBlock bound to LoginViewModel.ErrorMessage (visible only when non-empty)

## 7.3 Patient Dashboard — Heatmap Implementation

The 32×32 heatmap uses a WPF UniformGrid with 1,024 Rectangle elements:

- ObservableCollection<HeatmapCell> where HeatmapCell has a Color property (SolidColorBrush)

- Each Rectangle.Fill is bound to the corresponding HeatmapCell.Color

- Color mapping function: value 1 → Blue (#0000FF), value 128 → Yellow (#FFFF00), value 255 → Red (#FF0000)

- Use linear interpolation through the colour spectrum for intermediate values

- When new CSV is imported, update all 1,024 cells in one batch — do NOT update individually to avoid flicker

- UniformGrid Rows=32 Columns=32, each cell approximately 10×10 px for a 320×320 total canvas

## 7.4 Time-Series Charts (OxyPlot)

- Add OxyPlot.Wpf reference to XAML: xmlns:oxy="http://oxyplot.org/wpf"

- Use <oxy:PlotView Model="{Binding PpiPlotModel}"/> in the View

- Create a PlotModel with one LineSeries for PPI, another for ContactArea

- Time-period buttons (1h / 6h / 24h / 7d) execute SelectTimePeriodCommand with the period as parameter

- ViewModel queries SensorFrames filtered by Timestamp >= (Now - period) for the patient

- After updating the series data: call PpiPlotModel.InvalidatePlot(true) to trigger redraw

## 7.5 Alert Banner

- Border element at top of Patient Dashboard

- Visibility bound to IsAlertVisible using BoolToVisibilityConverter

- AlertMessage TextBlock shows the timestamp and alert description

- Dismiss Button executes AcknowledgeAlertCommand

- Background: bright amber (#FFC107) to attract attention without panic

## 7.6 Clinician Dashboard — Patient DataGrid

- WPF DataGrid bound to PatientList ObservableCollection

- Columns: PatientName, LatestPPI, ActiveAlertCount, LastUpdated

- AlertCount column uses a DataTemplateColumn with a red badge when count > 0

- Row click executes SelectPatientCommand → navigates to PatientDetailViewModel

- Generate Report button at top — launches date-range picker dialog

## 7.7 Comment Thread UI

- Patient view: TextBox for comment entry + Submit button

- Comments listed in a ScrollViewer → ItemsControl

- Each comment shows author name, timestamp, content

- Clinician view: nested ItemsControl under each comment shows replies indented

- Reply TextBox appears inline when clinician clicks Reply on a comment

- ParentCommentId is set to the selected comment's CommentId on save

## 7.8 Admin Dashboard

- DataGrid of all Users: Name, Email, Role, IsActive status, Edit button

- Create New User form: fields for Email, FullName, Password, Role dropdown

- Assign Patient section: two ComboBoxes (select clinician, select patient) + Assign button

- Deactivate/Reactivate toggle button per user row

# 8. Six-Week Sprint Development Plan

| Week | Sprint Goal | Detailed Tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | Setup & Design | • Install MySQL Server, configure sensore_db schema in Workbench • Create Visual Studio solution with two projects • Install all NuGet packages • Write all 5 Model classes • Create AppDbContext with MySQL connection string • Run Add-Migration InitialCreate and Update-Database • Verify all 6 tables appear in MySQL Workbench • Design wireframes for all 4 screens | Working DB schema visible in Workbench; solution compiles |
| 2 | Auth & User Management | • Implement AuthService with BCrypt verification • Create LoginViewModel and LoginView XAML • Implement MainViewModel shell navigation • Set up DataTemplate routing in AppResources.xaml • Implement AdminDashboardViewModel and View • CreateUserCommand with BCrypt hashing • DeactivateUserCommand • Write UT-16 through UT-19 (AuthService unit tests) | Login works; admin can create patient/clinician accounts |
| 3 | CSV Import & Analysis | • Implement CsvImportService.ImportAsync • Implement PressureAnalysisService (BFS PPI + ContactArea) • Implement AlertService with consecutive frame counter • Wire all three services together in import pipeline • Write UT-01 through UT-15 (analysis + CSV unit tests) • Test with sample CSV files in MySQL Workbench — verify SensorFrame rows inserted | CSV import populates SensorFrames; PPI/ContactArea correct; alerts fire at frame 3 |
| 4 | Patient Dashboard | • Implement PatientDashboardViewModel • Build 32×32 heatmap (UniformGrid + HeatmapCell collection) • Implement colour interpolation function • Integrate OxyPlot: PPI and ContactArea line charts • Implement time-period selector (1h/6h/24h/7d) • Implement alert banner with BoolToVisibilityConverter • Implement ImportCsvCommand + OpenFileDialog • Write manual tests MT-01, MT-02, MT-03 | Patient can log in, see heatmap, charts, and receive alerts |
| 5 | Clinician & Admin Views | • Implement ClinicianDashboardViewModel and View (patient DataGrid) • Implement PatientDetailViewModel with read-only heatmap + flagged events list • Build comment thread UI (patient submit + clinician reply) • ReplyToCommentCommand with ParentCommentId set correctly • Implement AssignPatientCommand in Admin • Write IT-01 through IT-08 integration tests • Manual tests MT-04 through MT-07 | All 3 roles fully functional; comment thread works end-to-end |
| 6 | Reports, Polish & Testing | • Implement ReportService with QuestPDF PDF generation • GenerateReportCommand with date-range picker dialog • Add exception handling strategy across all services • Add startup health-check routine (DB connectivity + schema version) • Run full xUnit test suite; fix any failures • UI polish: consistent fonts, colours, spacing • Code review: remove unused code, add XML doc comments • Final test with 3 roles on a clean database | All tests pass; reports export as PDF; application is production-ready |

# 9. Testing Plan

## 9.1 Unit Tests (xUnit + Moq)

| ID | Test Name | Scenario | Expected |
| --- | --- | --- | --- |
| UT-01 | PPI_ReturnsMaxInLargeRegion | 15-pixel region peaking at 220 | Returns 220 |
| UT-02 | PPI_IgnoresSmallRegions | 5-px region at 240 + 12-px region at 180 | Returns 180 (5-px excluded) |
| UT-03 | PPI_AllLowPressure | All pixels = 1 | Returns 0 |
| UT-04 | PPI_BoundaryOfTenPixels | Exactly 10 contiguous pixels at 150 | Returns 150 (boundary inclusive) |
| UT-05 | ContactArea_CorrectPercentage | 256 pixels above threshold | Returns 25.0% |
| UT-06 | ContactArea_ZeroCoverage | All pixels = 1 | Returns 0.0% |
| UT-07 | ContactArea_FullCoverage | All pixels = 255 | Returns 100.0% |
| UT-08 | Alert_TriggersAfterThreeFrames | 3 consecutive frames > 200 PPI | Alert created; IsFlagged = true |
| UT-09 | Alert_NoAlertAfterTwoFrames | 2 high frames then 1 low | No alert created |
| UT-10 | Alert_CounterResetsOnLowFrame | 3 high, 1 low, 3 high | Only 2nd group triggers alert |
| UT-11 | Alert_EventRaisedOnce | Exactly 3 consecutive high frames | AlertTriggered raised exactly once |
| UT-12 | ParseCsv_ValidFile | Well-formed CSV with 3 frames | 3 SensorFrame objects returned |
| UT-13 | ParseCsv_MalformedRow | Non-integer in row 5 | Row skipped; error logged; rest returned |
| UT-14 | ParseCsv_EmptyFile | Zero-byte file | Exception with descriptive message |
| UT-15 | ParseCsv_IncompleteLastFrame | CSV ends mid-frame (20 rows only) | Partial frame discarded; complete frames returned |
| UT-16 | Authenticate_ValidCredentials | Correct email + matching password | Returns User entity |
| UT-17 | Authenticate_WrongPassword | Correct email, wrong password | Returns null |
| UT-18 | Authenticate_InactiveUser | Correct credentials, IsActive=0 | Returns null |
| UT-19 | Hash_DifferentEachCall | Same password hashed twice | Two different hash strings (due to salt) |

## 9.2 Integration Tests

Integration tests use Microsoft.EntityFrameworkCore.InMemory — a fresh in-memory database per test class. This is faster than MySQL for CI and avoids polluting the real database.

| ID | Test Name | Scenario | Expected |
| --- | --- | --- | --- |
| IT-01 | Login_ValidCredentials | Valid credentials + in-memory DB | User returned with correct Role |
| IT-02 | Login_InvalidCredentials | Wrong password submitted | Null returned |
| IT-03 | CsvImport_FramesPersisted | ImportAsync with valid test CSV | Correct SensorFrame row count in DB |
| IT-04 | CommentSaved_WithCorrectIds | Patient submits comment for frame #7 | Comment has FrameId=7, correct AuthorId |
| IT-05 | ClinicianReply_ParentIdSet | Clinician replies to CommentId=3 | New comment has ParentCommentId=3 |
| IT-06 | ClinicianSeesOnlyAssignedPatients | Clinician with one assigned patient | Only that patient in the returned list |
| IT-07 | AlertPersisted_AfterThreeHighFrames | 3 consecutive high-PPI frames imported | Alert entity in DB; IsFlagged=true on frame |
| IT-08 | ReportContainsMetrics | ReportService.Generate for 24-hour window | Returned content contains PPI and ContactArea summary |

## 9.3 Manual UI Tests

| ID | Scenario | Steps | Expected |
| --- | --- | --- | --- |
| MT-01 | Heatmap renders on login | Log in as patient; observe dashboard | 32×32 coloured grid visible; colours match pressure |
| MT-02 | Time period updates chart | Click '24h' button on dashboard | Chart extends to 24h; new data points appear |
| MT-03 | Alert banner on high pressure | Import CSV with 3+ consecutive high-PPI frames | Alert banner shows with correct timestamp |
| MT-04 | Admin creates patient account | Log in as admin; fill create-user form; role=Patient | New user in list; can log in with those credentials |
| MT-05 | Clinician sees only assigned patients | Log in as clinician assigned to one patient | Only that patient shown in DataGrid |
| MT-06 | Comment reply visible to patient | Clinician replies; patient logs in | Reply visible below original comment in thread |
| MT-07 | Report export | Clinician generates report; clicks Export | PDF saved with correct patient name and date range |

# 10. Security Implementation

## 10.1 Password Security (BCrypt)

- Use BCrypt.Net-Next package — never SHA256, MD5, or plain text

- Work factor 12 recommended — balances security vs login speed on modern hardware

- On account creation: BCrypt.HashPassword(password, workFactor: 12) → store the 72-char hash string

- On login: BCrypt.Verify(submittedPassword, storedHash) — returns bool

- Never log, display, or pass the plaintext password anywhere in the codebase

- MySQL Workbench confirmation: PasswordHash column should always show $2a$ or $2b$ prefix

## 10.2 Role-Based Access Control

- Roles are enforced at the ViewModel and Service layer — never relying on UI alone

- Patient queries: always filter WHERE UserId = loggedInUser.UserId

- Clinician queries: always JOIN ClinicianPatients WHERE ClinicianId = loggedInUser.UserId

- Admin: no access to clinical data — only User management tables

- MainViewModel refuses to navigate to a dashboard if Role does not match

## 10.3 MySQL Connection Security

- Use a dedicated MySQL user (sensore_user) with only SELECT, INSERT, UPDATE on sensore_db

- Do NOT connect as root from the application

- Store the connection string in an app config file — exclude this file from Git (.gitignore)

- For production: consider encrypting the connection string using DPAPI

# 11. Software Maintenance Plan

Following ISO/IEC 14764, maintenance is categorised into four types. The Sensore system is safety-adjacent — any bug that produces incorrect PPI values or fails to alert requires immediate response.

## 11.1 Maintenance Categories

| Type | Description | Sensore-Specific Examples |
| --- | --- | --- |
| Corrective | Fix defects after deployment | Incorrect PPI calculation; login navigation bug; CSV crash on Windows CRLF line endings |
| Adaptive | Update for environment changes | Upgrade to newer .NET LTS; update Pomelo EF Core for MySQL 9.x; adapt CSV parser for new hardware format |
| Perfective | Enhance based on user feedback | Add NTH1 metrics (centre-of-pressure, asymmetry index); improve heatmap gradients (NTH2); add Excel export for reports |
| Preventive | Proactive failure prevention | Refactor CSV parser for whitespace resilience; add DB retry policy; introduce startup health-check validating schema version |

## 11.2 Bug Severity & Response Times

| Severity | Definition | Response Time |
| --- | --- | --- |
| Critical | Data corruption; system unavailable; wrong PPI causing missed alert | Fix and deploy within 1 working day |
| High | Feature broken for one role; report not generating | Fix within 3 working days |
| Medium | UI display issue; non-critical error message wrong | Fix within 2 weeks |
| Low | Minor cosmetic issue; enhancement request | Next scheduled sprint |

## 11.3 Version Control Strategy (Git Flow)

- main — production-ready releases only; all merges require peer-reviewed pull request

- develop — integration branch; all feature/fix branches merge here first; must pass tests

- feature/[name] — one branch per user story; branched from develop

- hotfix/[name] — critical bugs; branched from main; merged back into both main and develop

- Semantic versioning: MAJOR.MINOR.PATCH (e.g., 1.0.0 for initial release)

- EF Core migration files committed alongside the code that requires them

## 11.4 MySQL Database Maintenance

- All schema changes through EF Core migrations — never manual SQL edits in Workbench

- Daily backup: copy the sensore_db dump to a backup folder using mysqldump

- SensorFrame records older than 2 years → move to archive table to maintain query performance

- Monthly integrity check: run SELECT * FROM information_schema.TABLES WHERE TABLE_SCHEMA='sensore_db' in Workbench

- Monitor slow queries: enable MySQL slow query log; investigate any query > 3 seconds

## 11.5 Dependency & Security Reviews

- Monthly: check all NuGet packages for CVE advisories using dotnet list package --vulnerable

- .NET SDK: update to latest LTS within 3 months of official release

- BCrypt work factor reviewed annually — increase if hardware advances make 12 insufficient

- MySQL Server: apply security patches within 2 weeks of release

- GitHub Actions CI: run test suite on every commit; fail build if any test fails

## 11.6 Startup Health Check

Before the login screen is shown, run these checks:

- Test MySQL connection: attempt a simple SELECT 1 query

- Verify schema version matches the latest EF Core migration

- Check application data directory has write permissions

- If any check fails: show a clear error dialog with resolution steps — never proceed silently

# 12. Nice-to-Have Features (NTH)

## NTH1 — Additional Pressure Metrics

- Centre-of-Pressure (CoP): weighted average of all active pixel positions — detects postural shift over time

- Left/Right Asymmetry Index: compare sum of left 16 columns vs right 16 columns; express as percentage deviation

- These can be added as computed columns in SensorFrames and calculated in PressureAnalysisService alongside PPI

## NTH2 — Enhanced Visualisation

- Smooth colour gradients on heatmap: replace discrete colour steps with HSL interpolation across the full spectrum

- Animated frame transitions: use WPF storyboard to fade between frame updates

- Interactive heatmap: show pixel value tooltip on hover

- OxyPlot chart enhancements: add threshold line annotation at PPI=200 to visually mark the danger zone

# 13. Quick-Start Checklist

Follow this checklist in order to get from zero to a running application:

| # | Task | Verify In |
| --- | --- | --- |
| 1 | Install Visual Studio 2022 Community with .NET Desktop Development workload | VS opens without errors |
| 2 | Install MySQL Server 8.0 (if not already done) and confirm Workbench connects | MySQL Workbench: Connection test → OK |
| 3 | Create sensore_db schema in Workbench | Schema visible in left panel |
| 4 | Create new WPF Solution in VS with two projects (Sensore + Sensore.Tests) | Solution Explorer shows both projects |
| 5 | Install all 8 NuGet packages listed in Section 2.4 | NuGet: no red error icons |
| 6 | Write Model classes (User, SensorFrame, Alert, Comment, Report) | Classes compile without errors |
| 7 | Write AppDbContext with MySQL connection string | Context has 6 DbSet<T> properties |
| 8 | Run Add-Migration InitialCreate in Package Manager Console | Migrations/ folder appears |
| 9 | Run Update-Database | Workbench: refresh schema → 6 tables visible |
| 10 | Implement RelayCommand.cs | Compiles; no ICommand errors |
| 11 | Implement AuthService + LoginViewModel + LoginView.xaml | Login screen loads; test with seeded user |
| 12 | Implement MainViewModel shell navigation + DataTemplates | Switching CurrentViewModel changes the displayed view |
| 13 | Implement PressureAnalysisService + unit tests UT-01 to UT-07 | All 7 unit tests pass in Test Explorer |
| 14 | Implement CsvImportService + AlertService | CSV imports; frames saved in Workbench data browser |
| 15 | Implement PatientDashboardViewModel + heatmap + charts | Heatmap renders; charts update on time-period click |
| 16 | Implement Clinician + Admin views + comment thread | All 3 roles work end-to-end |
| 17 | Implement ReportService + QuestPDF export | PDF generated with correct patient metrics |
| 18 | Run full xUnit test suite (19 unit + 8 integration tests) | All 27 tests pass in Test Explorer |
| 19 | Manual test all 7 MT scenarios with 3 different role accounts | All MT-01 through MT-07 pass |
| 20 | Code review: remove unused code, add XML doc comments to services | 0 compiler warnings; all public methods documented |

End of Sensore WPF Development Plan — MySQL Edition